Throughout the SNHU Travel project, using a Scrum-Agile approach really shaped how the work got done. Looking back on everything, I can see both what was successful and where there could be improvements. At the time, it felt like I was just trying to complete each assignment and get back on track, but doing this retrospective helps me realize how many Agile concepts were actually being used throughout the process. It also helps me better understand how those practices impacted the overall outcome of the project.

One of the biggest things that helped the project run smoothly was having clearly defined roles on the team. Each role had its own responsibilities, which made a big difference in keeping things organized and structured. The Product Owner was responsible for prioritizing the backlog and making sure the team was focused on delivering value, while I (the Scrum Master) helped facilitate communication and remove any obstacles that could slow progress. The developer focused on building the features, and the tester made sure everything was working correctly and met expectations. Even though this was more of an individual assignment, understanding these roles helped me see how a real team would function. It made it easier to understand how work flows between different roles and how each role contributes to the success of the project. This project showed me how important it is to have those responsibilities clearly defined, because without them, it is easy to get disorganized or overlook certain tasks.

Another thing that stood out to me was how helpful user stories were in organizing the work. Breaking everything down into smaller, more manageable pieces made the project feel a lot less overwhelming. Instead of trying to complete everything at once, I was able to focus on one part at a time, which made it easier to stay organized and make steady progress. User stories also helped shift the focus from just completing tasks to understanding the purpose behind them. Instead of just focusing on what I needed to do, I also focused on why it mattered to the user. That mindset made the work feel more meaningful and helped with prioritization. It also made it easier to understand how each part of the project connected to the overall goal.

Handling changes was probably one of the more challenging parts of the project. When the project shifted to focusing on wellness and detox travel, it could have easily caused major delays. A change like that is frustrating, especially when work has already been completed. However, this is where Agile proves to be quite valuable. Instead of having to completely restart, our team was able to adjust priorities and continue moving forward. This really highlights one of the biggest strengths of Agile, which is flexibility. At the same time, it also shows that there needs to be more than just flexibility. Having a more structured way to manage those changes, such as a formal change management process, could have made the transition smoother and reduced some of the stress that came with it. This is something I would say needs improvement in the future.

Communication was another major factor in the success of the project. Agile relies heavily on clear and consistent communication, and this was reflected in practices like Daily Scrums and team collaboration. Even though I was not working with an actual team, the structure of the assignments still required a similar level of communication through instructions, feedback, and expectations. In a real team, Daily Scrums provide a space for team members to share progress and discuss any issues they are facing. For example, during a Daily Scrum, a team member might mention they are stuck on a booking feature, which would allow the team to step in and hopefully help resolve the issue quickly. From my perspective, this type of communication is important because it helps prevent small problems from turning into bigger ones. It also helps keep everyone aligned and aware of what is happening within the project.

Another example of communication in this project was how user stories and requirements were clearly defined. Having those clearly laid out helps avoid confusion and makes sure everyone understands what each feature is supposed to do. In a real team, this would involve conversations between developers, the Scrum Master, and the Product Owner to clarify anything that is unclear before moving forward.

To me, this shows that communication in Agile is not just about talking, but about making sure everyone is on the same page. When expectations are clear and there are regular check-ins, it becomes much easier to catch issues early and reduce delays. Overall, strong communication helps the team stay organized, work better together, and produce a better final product.

The tools and structure that come with Agile also made a noticeable difference. Having a product backlog, clear sprint goals, and organized tasks helped create a sense of direction. Everything was laid out in a way that made it easier to understand what needed to be done and what had already been completed. This level of visibility is something I did not fully appreciate at first, but it did make a big difference in staying organized and efficient. It also helped reduce the chances of rework or duplication, since everything was clearly tracked. These tools and processes created structure while keeping a sense of adaptability, which is one of the key benefits of Agile.

Even though the project was successful overall, there are definitely areas where it could have been improved. One of the biggest improvements would be better risk management. If more time had been spent identifying potential risks early on, such as changes in requirements or tight deadlines, it would have been easier to prepare and respond when those issues came up. Another area for improvement is change management. While Agile allows for flexibility, having a clear and structured process for handling changes would have helped reduce confusion and keep the workload more balanced. These improvements would not take away from the flexibility of Agile but would instead make it more effective.

When looking at Agile as a whole, there are clear advantages as well as some drawbacks. One of the biggest advantages is the ability to adapt. Being able to adjust without starting over is a major benefit, especially in projects where requirements can change. Agile also encourages continuous feedback and collaboration, which helps improve the overall quality of the product. However, the same flexibility that makes Agile effective can also create challenges. If changes are not managed properly, they can lead to confusion, delays, or additional work. This shows that while Agile is a strong methodology, it still requires structure and discipline to be successful.

Overall, I believe the Scrum-Agile approach was a good fit for the SNHU Travel project. It allowed for flexibility, improved communication, and helped keep the work organized. This retrospective helped me better understand how Agile works in practice and how different elements of the process connect to one another. If I were to approach a similar project in the future, I would continue using Agile, but I would place more emphasis on risk management and change management. By combining those improvements with the strengths of Agile, the process would be even more efficient and easier to manage.