## Slide 1: Agile vs. Waterfall: SNHU Travel Project
CS 250 Final Project
By Johana Morris

## Slide 2: What is Agile?
Agile is a flexible approach to software development that focuses on breaking work into smaller, manageable pieces called sprints. Instead of planning everything upfront, teams continuously build, test, and improve as they go.
What stood out to me is how much Agile focuses on adaptability. If something changes, the team can adjust without having to restart everything. It also puts a strong focus on communication and teamwork, which helps keep everyone aligned.

## Slide 3: Agile Roles
In a Scrum-Agile team, there are a few main roles:
Product Owner – meets with client/ stakeholder and prioritizes backlog
Scrum Master – supports the team and removes obstacles
Developers – design and implement code
Testers – Test the product and ensure bugs are caught before release
From my experience in this course, the Scrum Master role stood out the most to me. It’s less about controlling the team and more about being a servant leader by supporting them and keeping things running smoothly. (Majka, 2024)

## Slide 4: Agile Phases (SDLC in Agile)
Planning: The team reviews the backlog and decides what work can be completed in the sprint
Development: Features are built step-by-step based on the selected user stories
Testing: Work is tested continuously to catch issues early
Review: The team presents completed work and gathers feedback
Retrospective: The team reflects on what went well and what could be improved
To me, this cycle makes a lot of sense because it allows teams to improve as they go instead of waiting until the end to fix problems. (Appoh et al., 2022)
Agile follows a cycle that repeats every sprint:

## Slide 5: Communication in Agile
Communication plays a major role in Agile because it helps teams stay aligned and address issues early. Also practices like Daily Scrums give team members a space to share progress, discuss blockers, and support each other. This helps prevent small problems from turning into bigger ones.
From what I’ve seen, consistent communication also improves teamwork and keeps everyone focused on the same goals (Raaﬁ et al., 2023).

## Slide 6: Agile vs Waterfall
Agile and Waterfall take very different approaches to development.
Agile is flexible and allows teams to adjust as new information comes up
Waterfall follows a strict, step-by-step process where each phase must be completed before moving to the next
Research also shows that traditional approaches like Waterfall often struggle when requirements change, while Agile is designed to adapt through collaboration and continuous improvement (Natarajan & Pichai, 2024).​

## Slide 7: Example of Agile vs Waterfall
During the SNHU Travel project, the focus shifted to wellness and detox travel.
With Agile, the team could adjust the backlog, reprioritize tasks, and continue working without restarting.
If this had been done using Waterfall, the team would have needed to go back to earlier phases like requirements and design. This would have delayed progress and possibly required redoing completed work.
This example shows how Agile makes it easier to adapt, while Waterfall can delay progress when changes occur.

## Slide 8: Why Agile Is the Better Choice
Agile is the better choice for this project because the requirements are not fixed and changes have already happened throughout development.
Instead of having to restart or redo work, Agile allows the team to adjust and continue moving forward. This makes it much easier to stay on track and handle changes as they come up.
Based on both my experience and research, Agile works better in environments where flexibility and communication are important (Natarajan & Pichai, 2024).

## Slide 9: References
Appoh, M., Frempong, D., Akinboboye, O., Okoli, I., Afriyie, E., Umar, M. O., Umana, A. U., & Omolayo, O. (2022). Agile-based project management strategies for enhancing collaboration in cross-functional software development teams. Journal of Frontiers in Multidisciplinary Research, 3(2), 49–64. https://doi.org/10.54660/IJFMR.2022.3.2.49-64
Majka, M. (2024). Common challenges for new Scrum Masters [PDF]. ResearchGate. https://www.researchgate.net/
Natarajan, T., & Pichai, S. (2024). Transition from waterfall to agile methodology: An action research study. IEEE.
Raafi, E., Hendayani, R., & Pasaribu, R. D. (2023). Analysis of the success of using a project management tool in managing projects. International Journal of Business & Management Studies, 4(7). https://doi.org/10.56734/ijbms.v4n7a4